# StripeUp — SDLC Documentation

Software Development Lifecycle, Phase by Phase

Compiled June 23, 2026

Table of Contents

# AI in the SDLC — Framework & How We Applied It

The conceptual model behind these docs, and where StripeUp sits on it.

This document frames how AI was used across the project. It presents the 8-phase SDLC standard used across all of these repos, AI’s role in each phase, the AI-maturity ladder, and a crosswalk to the phase docs. The phase docs (01–08) carry the concrete record; this one carries the framework.

## The 8-phase SDLC (our standard)

- Planning — identifying the scope and purpose of the software.

- Analysis — gathering requirements and analyzing them.

- Design — creating the architecture and design.

- Implementation — writing and integrating the code.

- Testing — verifying the software meets requirements and is defect-free.

- Deployment — releasing the software to users.

- Maintenance — ongoing support and updates.

- Future Releases — planned work not yet built (roadmap / honesty ledger).

Note on labels. “Implementation” means writing and integrating the code (Phase 4). “Deployment” means releasing to users (Phase 6). Applied identically across every repo.

## AI’s role in each phase (general model)

| Phase | How AI contributes |
| --- | --- |
| Planning | Framing the problem, scope, and risks. |
| Analysis | Structuring requirements and the data model. |
| Design | Generating architecture/patterns; data-flow design. |
| Implementation | AI-assisted coding (LLM copilots). |
| Testing | Scaffolding checks; reasoning about edge cases. |
| Deployment | Drafting runbooks and config. |
| Maintenance | Change logging, monitoring, doc upkeep. |
| Future Releases | Maintaining the roadmap. |

## The AI-maturity ladder

- AI-Assisted — AI supports tasks; humans drive and approve.

- AI-Autonomous — AI generates whole components under oversight.

- Agentic — autonomous multi-step action under guardrails.

## Where StripeUp sits

Built at the AI-Assisted level: an LLM copilot generated the assigner dashboard, the token-based self-schedule grid, and the Netlify functions, and repeatedly diagnosed the recurring integration defects (the Netlify proxy stripping query strings, UTC date off-by-ones, invitation skip logic). A human founder owns the officiating-operations domain and browser-confirms every capability before it moves to “Working” — a strict human-in-the-loop gate, reinforced by a QA step (JS syntax check + Supabase verify) and a cumulative change log. There are no autonomous/agentic product features; the discipline is in the documented, append-only operating record.

## Crosswalk — our 8 phases → the docs

| # | Phase | Doc |
| --- | --- | --- |
| 1 | Planning | 01-planning.md |
| 2 | Analysis | 02-analysis.md |
| 3 | Design | 03-design.md |
| 4 | Implementation | 04-implementation.md |
| 5 | Testing | 05-testing.md |
| 6 | Deployment | 06-deployment.md |
| 7 | Maintenance | 07-maintenance.md |
| 8 | Future Releases | 08-future-releases.md |

Each phase doc closes with an “AI’s role in this phase” section.

# Phase 1 — Planning

Also known as (AI-era): Problem Framing & Scope Definition Status: ✅ Complete

## Purpose

Identify the scope and purpose of the software before any code: what we’re building, why, who it’s for, and what’s in scope.

## Process (repeatable)

- Frame the problem and name the primary users.

- State the mission.

- Set the scope — what’s in, and explicitly out.

- Name high-level success criteria.

- Capture constraints.

## What we did on StripeUp

Problem. Staffing sports-officiating tournaments is manual and error-prone: an assigner has to import games, build time blocks, invite officials, chase responses, and reconcile who’s covering what — often across multi-day, multi-court events.

Mission. A self-assign operations and staffing platform: the assigner publishes a tournament’s games and blocks; officials self-schedule via a token link (no login) by claiming blocks; the assigner sees confirmations, staffing gaps, and payouts in a command-center dashboard. Built for sports officiating (and adaptable to event staffing / gig-style operations).

Primary users. (1) The assigner (tournament dashboard); (2) the official (token-based self-schedule page, no account needed).

Scope (in). Tournament CRUD (incl. multi-day series), CSV game import (date-filtered), block layout with locking, email/SMS invitations with tokens, official self-scheduling with rest-period and max-games rules, a Confirmed Officials view, View Responses, Demo Mode with simulated responses, and four reports (1099 Payments, Staffing, Official Activity, Payout Summary) with CSV export.

Scope (out / later). Travel-radius UI on the roster, Twilio A2P 10DLC for SMS, an official-facing 1099 earnings view, court-level rank override, an auto-release cron for expired holds, RLS policies, and Stripe payments — recorded in 08-future-releases.md.

High-level success criteria. - An assigner can go from CSV import → blocks → invitations in one flow. - An official can self-schedule from an invite link to confirmed games without an account. - Staffing, confirmations, and estimated payouts are visible at a glance. - 1099-relevant earnings ($600+ threshold) are reportable for tax compliance.

Constraints. Vanilla stack (no framework); Netlify + Supabase; SMS gated by Twilio A2P approval; RLS must be enabled before public launch; the Netlify proxy strips query strings, so writes must use the Supabase JS client directly.

## AI’s role in this phase

Maturity: AI-Assisted. An LLM assistant helped frame the assigner/official split, scope the tournament→blocks→invites→self-schedule flow, and maintain the cumulative project memory (CLAUDE.md). The human owns the officiating-operations domain and priorities.

## Key artifacts

- ../../CLAUDE.md — the single source of truth (status, schema, change log).

- ../../HOW-TO-RUN-LOCALLY.md.

- See the artifact index.

# Phase 2 — Analysis

Also known as (AI-era): Requirements & Feasibility Analysis Status: ✅ Complete

## Purpose

Gather detailed requirements and analyze them — use cases, the data model, and the technical approach (and its constraints) — before design.

## Process (repeatable)

- Capture use cases per role.

- Specify the data model.

- Define success criteria and constraints.

- Choose the approach and confirm feasibility.

## Part A — Requirements gathering

Assigner use cases. Create tournaments (single or multi-day series); import games via CSV (court names, dates normalized, filtered to the tournament’s date); auto-build time blocks with games/pay/officials-needed; review and lock the block layout; send invitations (email/SMS) and reminders with correct pending counts; view confirmed officials grouped by court-staffing status; track staffing and estimated payout; run reports and export CSV; use Demo Mode to rehearse without sending real emails.

Official use cases. Open a token invite link (no login); set availability window and max games; view a block grid identical to the assigner’s; claim a minimum of 2 blocks subject to rest-period rules; confirm and receive a “you’re locked in” email.

Data model (live schema). Core tables: tournaments, officials, available_blocks, claims, invite_tokens, games, availability; a v_1099_report view aggregates confirmed payments by official per tax year. Travel-radius values: local/regional/national. Key behaviors: CASCADE delete from tournament to children; no org_id on games/claims (filter by tournament_id IN org's tournaments).

Success criteria. Self-schedule works end to end from invite link to confirmed claim; layout lock protects confirmed assignments; reports reconcile to confirmed claims × pay; recipient counts reflect real skip logic.

Constraints. Email/SMS via Resend/Twilio (SMS blocked pending A2P); RLS disabled (pre-launch gap); the Netlify proxy strips query strings on writes.

## Part B — Feasibility & approach analysis

### Key decisions

- Token-based, login-less self-scheduling. Officials act via a signed token link instead of accounts, lowering friction for one-off tournament staffing.

- Block layout as the unit of work. Games are imported, then grouped into time blocks officials claim — with officials_per_game driving slots and pay.

- Smart Layout Lock. The layout locks only after invitations_sent_at is set; locked blocks with confirmed claims show 🔒 and require Emergency Edit (admin_unlocked) — protecting commitments without freezing empty blocks.

- Direct Supabase writes (proxy avoidance). Because the Netlify proxy strips WHERE clauses, all writes use the Supabase JS client directly — a hard, documented rule.

### Risks/issues identified and mitigations

- Proxy dropping query strings → use Supabase JS client for all writes (insert/update/delete with filters).

- Date off-by-one (UTC vs local) → parse dates as local midnight everywhere (badges, token expiry).

- Re-inviting confirmed officials → skip tokens that are confirmed/declined or <24h old; scan all tokens per official.

- Block stacking on re-import → DELETE+INSERT via client directly, not proxy.

- No RLS yet → documented as a hard gate before public launch.

### Feasibility

Confirmed by a working, deployed product: import → blocks → invites → self-schedule → confirmations → reports all function in production for the founder’s own use, with a Playwright smoke suite guarding core flows.

## AI’s role in this phase

Maturity: AI-Assisted. AI helped enumerate the assigner/official use cases, shape the schema, and diagnose the recurring proxy/date/skip-logic issues that drove key decisions. The human owns acceptance via real browser testing.

## Key artifacts

- The Database Schema and “Critical” rules sections of ../../CLAUDE.md.

- See the artifact index.

# Phase 3 — Design

Also known as (AI-era): Solution Architecture & Pipeline Design Status: ✅ Complete

## Purpose

Turn the chosen approach into a concrete blueprint: components, data model, flows, and the user-facing shape.

## Process (repeatable)

- Draw the architecture and the two surfaces (assigner / official).

- Design the data model.

- Design the invitation + self-schedule flow.

- Design reporting.

- Note cross-cutting concerns (locking, dates, brand).

## What we did on StripeUp

### Architecture

Assigner (index.html)  ──┐
                          ├─► Supabase JS client (direct writes) ──► Supabase Postgres
Official (self-schedule.html, token-based) ──┘                          tournaments / officials /
                          │                                             available_blocks / claims /
                          ▼                                             invite_tokens / games / availability
        Netlify Functions (netlify/functions/*)
          · send-invites.js     (email/SMS + token generation)
          · send-confirmation.js (official "locked in" email)
          · send-schedules.js   (full schedule to confirmed officials)
                          │
                          ▼ Resend (email) · Twilio (SMS, A2P-gated)

Hosting: Netlify, auto-deploying from the GitHub main branch. Live URL: officials-scheduler.netlify.app.

### Data model

tournaments (incl. officials_per_game, pay_per_game, is_taxable, scheduling_mode, layout_locked, invitations_sent_at, admin_unlocked); officials (incl. home_city/state, travel_radius); available_blocks (court, status, hold fields, officials_needed, game_count, total_pay, times); claims; invite_tokens (used, expires_at, status, declined_at); games; availability. View v_1099_report aggregates confirmed pay per official per year. CASCADE delete from tournament; no org_id on games/claims.

### Invitation + self-schedule flow

Import games (CSV, date-filtered) → auto-build blocks (calculateBlocks with officials_per_game) → review/lock layout → Send Invitations (sets invitations_sent_at + layout_locked, generates tokens) → official opens token link → sets availability/max-games → claims ≥2 blocks honoring rest periods → confirm (writes claims, fires confirmation email). Reminders re-send only to non-confirmed/declined and not-recently-invited officials.

### Reporting design

Four reports in the Reports tab, each pill-tabbed with CSV export: 1099 Payments (from v_1099_report, $600+ badge), Staffing (slots filled/open/% with color coding), Official Activity (per-official games + est. pay), Payout Summary (per-tournament est. payout + grand total). All use the Supabase JS client directly.

### Cross-cutting

- Smart Layout Lock protects confirmed claims; Emergency Edit (admin_unlocked) for exceptions.

- Local-midnight dates everywhere (badges, token expiry min(7 days, tournament_date + 1 day)).

- Brand: Navy #1B2A4A, Gold #C9A84C, White #FFFFFF, Red (full block) #EF4444.

- Demo Mode mirrors the real flow (locks layout) without sending email; Simulate Responses seeds confirmed claims.

## AI’s role in this phase

Maturity: AI-Assisted. AI designed the block/claim model, the lock semantics, the token/skip logic, and the report set. The human approved the schema and the operational rules (rest periods, lock behavior).

## Key artifacts

- The Database Schema, Reports Reference, and Stack sections of ../../CLAUDE.md.

- index.html, self-schedule.html, netlify/functions/*, send-invites.js.

- See the artifact index.

# Phase 4 — Implementation

Also known as (AI-era): Build & Integration Status: ✅ Complete (core) and actively iterating — the full assigner + official product is built and deployed; new capabilities are added continuously (see the cumulative change log).

## Purpose

Write the code that realizes the design — the two surfaces, the Netlify functions, and the data integration — in small, logged increments.

## Process (repeatable)

- Build against the live schema using the Supabase JS client directly.

- Add Netlify functions for email/SMS.

- Log every change cumulatively in CLAUDE.md.

- Pass the QA gate (JS syntax check + Supabase verify) before marking a task done.

## What we did on StripeUp

### Assigner dashboard (index.html)

The tournament command center: days-until badge, metric tiles (% filled, confirmed, open slots, responded), court breakdown, countdown, pay estimate, and quick actions. Multi-day series creation and grouping with a series-rollup header. CSV game import with court-name aliasing and date normalization/filtering. Auto block building (calculateBlocks with officials_per_game). Smart Layout Lock. Send Invitations / Send Reminders with accurate pending counts. Confirmed Officials modal grouped by staffing status. View Responses with per-official status and actions. Demo Mode + Simulate Responses + showToast. Four CSV-exporting reports.

### Official self-schedule (self-schedule.html)

Token-based, login-less grid matching the assigner’s Review Blocks (via GAMES_MAP); availability window + max-games; minimum-2-blocks rule; rest-period validation (checkRestViolations, slot-index based); co-official display; fresh session per load with held-block release; confirmation email on submit.

### Netlify functions

- send-invites.js — email/SMS invites, token generation, skip logic (confirmed/declined/<24h), token expiry at local midnight, travel-radius filtering.

- send-confirmation.js — official “you’re locked in” email with block table + totals.

- send-schedules.js — full schedule + partner info to all confirmed officials.

### Hard-won integration rules (from CLAUDE.md)

- All writes use the Supabase JS client directly — the Netlify proxy strips query strings (would drop WHERE clauses). This fixed repeated bugs (block stacking on re-import, “UPDATE/DELETE requires a WHERE clause”).

- Local-midnight date parsing everywhere fixed UTC off-by-one in badges and token expiry.

- Filter games/claims by tournament_id IN org's tournaments — neither table has org_id.

### Change history

The cumulative Recent Changes Log in CLAUDE.md records every session’s edits (April–June 2026), and What’s Working ✅ lists browser-confirmed capabilities across Auth, Tournaments, Games & Blocks, Invitations, Demo Mode, Self-Schedule, View Responses, Confirmed Officials, Reports, and UI/UX.

## AI’s role in this phase

Maturity: AI-Assisted (LLM copilot). AI generated the dashboard logic, the self-schedule grid, and the Netlify functions, and repeatedly diagnosed the proxy/date/skip-logic defects. A QA gate (JS syntax check + Supabase verify) and the founder’s browser testing gate every change.

## Key artifacts

- index.html, self-schedule.html, register.html, signup.html.

- netlify/functions/*, send-invites.js, netlify.toml.

- The Recent Changes Log + What’s Working in ../../CLAUDE.md.

- See the artifact index.

# Phase 5 — Testing

Also known as (AI-era): Evaluation & Validation Status: 🔄 In progress — a Playwright smoke suite and a QA gate exist; several deployed features await end-to-end browser verification.

## Purpose

Prove the product does what the design said — core flows are guarded automatically, and newly deployed features are verified by real browser walkthroughs.

## Process (repeatable)

- Pass the QA gate (JS syntax check + Supabase verify) before any task is “done.”

- Run the Playwright smoke suite on core flows.

- Browser-test each newly deployed feature end to end.

- Keep a running “needs testing” list so nothing ships unverified.

## What we did on StripeUp

### Automated

- Playwright suite (tests/automated.spec.js, config playwright.config.js, Chromium 60s): 6 checks — login, days-away badge colors, Import Games disabled when games exist, schedule-status badge text, shuffle disabled when locked, and block editing blocked on confirmed blocks.

- QA gate (.claude/agents/qa.md): JS syntax check + Supabase verify required before a task is marked complete.

- test-checklist.html — a manual checklist surface.

### Manual / browser-confirmed

The What’s Working ✅ section of CLAUDE.md is the cumulative list of capabilities the founder has confirmed in the browser (auth, tournament CRUD, CSV import, blocks, invitations, reports, etc.).

### Deployed — needs browser testing (open items)

Tracked explicitly in CLAUDE.md §5: - Full self-schedule flow end to end (invite link → confirmed claim). - send-confirmation.js and send-schedules.js with real official data. - Confirmed Officials modal redesign and Tournament card command center with real data. - Send Reminders dialog on a live tournament; Demo Mode + Simulate Responses walkthrough. - View Responses status badges; token-expiry local-midnight fix; travel-radius filtering.

### Next test plan (CLAUDE.md §2)

Full self-schedule flow; Confirmed Officials modal; Demo Mode; Send Reminders pending count; travel-radius UI.

## AI’s role in this phase

Maturity: AI-Assisted. AI authored the Playwright checks and the QA gate and maintains the “needs testing” backlog. The founder is the acceptance authority — features aren’t moved to “Working” until browser-confirmed.

## Key artifacts

- tests/automated.spec.js, playwright.config.js, test-checklist.html, .claude/agents/qa.md.

- “Next Test Plan” and “Deployed — Needs Browser Testing” in ../../CLAUDE.md.

- See the artifact index.

# Phase 6 — Deployment

Also known as (AI-era): Deployment & Operations Status: ✅ Live (private use) — deployed on Netlify and in real use by the founder; RLS must be enabled before public launch.

## Purpose

Ship the system to where users reach it and run it reliably.

## Process (repeatable)

- Host with CI/CD from the repo.

- Configure environment per host.

- Operate the email/SMS integrations.

- Close the pre-public-launch gates.

## What we did on StripeUp

### Hosting & CI/CD

- Netlify, auto-deploying from the GitHub main branch. Live at https://officials-scheduler.netlify.app. Repo: github.com/gridironiq/stripeup (migrated to mtimmons1227/stripeup; Netlify reconnected June 2026).

- Local preview via HOW-TO-RUN-LOCALLY.md (Netlify CLI; Launch-StripeUp.bat / Setup-Desktop-Icon.bat).

### Environment configuration (Netlify dashboard)

- SUPABASE_URL (https://mqbxqtsnfzcmmzpbrxnx.supabase.co), SUPABASE_ANON_KEY (public/publishable — safe in client), RESEND_API_KEY, and TWILIO_ACCOUNT_SID/AUTH_TOKEN/FROM (SMS, blocked until A2P).

### Integrations in operation

- Email: Resend (domain thetimmonsfoundation.org) — invites, confirmations, schedules.

- SMS: Twilio — blocked pending A2P 10DLC approval (~$25 to unblock).

- Test-email filtering: 84 of 87 officials have test-pattern emails filtered by send-invites.js; only 3 real officials receive mail.

### ⚠️ Pre-public-launch gates

- RLS policies are currently disabled and must be enabled before public launch (rls-policies.sql, rls-testing.sql, RLS-README.md are staged for this).

- DEV bar still visible in production — should be hidden.

- SMS unblocked only after Twilio A2P approval.

### Operations notes

- Auto-deploy on every push to main; Netlify deploy history provides rollback.

- A documented DNS workaround (Google Public DNS) resolved an AT&T-ISP issue during development.

## AI’s role in this phase

Maturity: AI-Assisted. AI produced the deploy/run guides and staged the RLS SQL. Setting production secrets, enabling RLS, and Twilio A2P registration stay with the human.

## Key artifacts

- netlify.toml, HOW-TO-RUN-LOCALLY.md, Launch-StripeUp.bat, Setup-Desktop-Icon.bat.

- rls-policies.sql, rls-testing.sql, RLS-README.md (the launch gate).

- Stack & Environment section of ../../CLAUDE.md.

- See the artifact index.

# Phase 7 — Maintenance

Also known as (AI-era): Continuous Operations & Assurance Status: 🔄 Active — the product is in continuous iterative maintenance via a disciplined cumulative change log; full public-operations maintenance begins once RLS is enabled and the product opens beyond the founder.

## Purpose

Keep the system correct, current, and secure as it’s used and extended.

## Process (repeatable)

- Log every change cumulatively (never delete history).

- Move items between Working / Needs-testing / Not-built / Known-issues as status changes.

- Keep the schema section current when columns/tables change.

- Patch integrations (Resend/Twilio) and address known issues.

- Commit CLAUDE.md after every task.

## What we did on StripeUp

### Living maintenance discipline (CLAUDE.md)

StripeUp is maintained through a strict, cumulative project-memory file: - Recent Changes Log — every session’s edits, dated, by file (April–June 2026), never deleted. - What’s Working ✅ / Needs Browser Testing 🚀 / Not Yet Built ⏳ / Known Issues ❌ — status buckets kept current. - Auto-update instructions require, after any task: log the change, update Working, move items between status sections, record schema changes, add new bugs, and commit CLAUDE.md.

### Known issues being managed

- DEV bar visible in production (should be hidden).

- SMS blocked pending Twilio A2P 10DLC upgrade.

### Recurring operational care

- Email deliverability via Resend; test-email filtering keeps real sends to the 3 real officials.

- Deploy safety via Netlify deploy history (rollback) and the QA gate before merges.

### When full public maintenance begins

Once RLS is enabled and the app is opened to other orgs: monitor multi-org isolation, watch deliverability and Twilio status, keep dependencies patched, and continue the cumulative log discipline.

## AI’s role in this phase

Maturity: AI-Assisted, trending Agentic (under guardrails). AI maintains the cumulative change log, keeps the schema/status sections current, and diagnoses regressions; the founder verifies fixes in the browser and approves every change. The auto-update rules make documentation a required step of every task.

## Key artifacts

- ../../CLAUDE.md — Recent Changes Log, status buckets, auto-update rules.

- .claude/agents/qa.md — the QA gate.

- See the artifact index.

# Phase 8 — Future Releases

Also known as (AI-era): Roadmap & Honesty Ledger Status: 🗺️ Planned (not built)

## Purpose

Capture what’s planned but not yet built, and the gates before public launch — so “planned” is never claimed as “shipped.”

## What is built today (for contrast)

A deployed, working assigner + official product: tournament/series management, CSV import, block layout + Smart Layout Lock, email invitations, token-based self-scheduling, Confirmed Officials view, Demo Mode, and four CSV reports — live on Netlify for the founder’s own use.

## Not yet built (CLAUDE.md §6)

- Travel-radius UI fields on the Officials roster (home_city / home_state / travel_radius). The DB schema and the send-side filter exist; the roster UI does not.

- Twilio A2P 10DLC upgrade (~$25) to unblock SMS invitations.

- Official-facing 1099 earnings view (Phase 2) — officials see their own YTD earnings.

- Court-level rank override UI — per-court minimum-rank settings.

- Auto-release cron job for expired block holds.

- RLS policies — staged (rls-policies.sql, rls-testing.sql, RLS-README.md) but not enabled; required before public launch.

- Payment system / Stripe (Phase 3) — not started.

## Known issues to clear (CLAUDE.md §7)

- DEV bar still visible in production (should be hidden).

- SMS blocked until the Twilio A2P upgrade.

## Suggested phasing

- Before public launch: enable RLS (gate #6), hide the DEV bar, finish the open browser-testing backlog (see 05-testing.md).

- Phase 2: travel-radius UI, official-facing 1099 view, court-level rank override, auto-release cron, Twilio A2P for SMS.

- Phase 3: Stripe payments.

## AI’s role in this phase

Maturity: AI-Assisted. AI maintains this roadmap and the status buckets in CLAUDE.md, mapping each item to its file/insertion point. The founder decides phasing and owns the launch gates.

## Key artifacts

- “Not Yet Built,” “Known Issues,” and “Phase 2 Notes” in ../../CLAUDE.md.

- rls-policies.sql, rls-testing.sql, RLS-README.md (the RLS launch gate).

- See the artifact index.